|  | General Grant Information. HELP.. This application has been developed as a tool to help Volunteers and their communities plan successful small grant projects. The information that you record here will also be transmitted to Peace Corps Headquarters for internal reporting and reporting to donors. Please work with your community to fill out this application and return it to the appropriate staff member at post for review. Before completing any section, make sure to read the entire application... Name:.; Gabions for Nioro- World Connect.. Program:.; Peace Corps Partnership Program (PCPP).. Grantee:.; Vivian Hoke.; Status:.; Submitted.. Award Date:.; Is Awarded:.; False.. Award Number:.; CAS-01567-V0J0K7.; Review Score:.. Grant Officer:.; Senegal.; Project Manager:.; Famara Massaly.. Amount Requested:.; $1,297.00.; Amount Approved:.. Funding Category:.; Other.; Eligibility Category:.; Others.. Status:.; Submitted.; Description:.; This project will involve soccer teams constructing soil-preserving gabions for their respective neighborhoods in Nioro du Rip. The gabions will prevent standing water issues, revine creation, soil errosion, and protect structures in the area... Period From:.; 04/30/2014.; Period To:.; 7/1/2014... |  |
| --- | --- | --- |
|  | Project Description. Country.; Grant Name.; Project Title.; City/Town/Village.; Region.. Senegal.; Peace Corps Partnership Program (PCPP).; Gabions for Nioro- World Connect.; Nioro du Rip.; Africa.. Community Group Name.; Group Contact Person.; Group Contact Information (phone, address, etc.).. Project Start Date.; Project End Date.; Number of PCVs.; Community Contribution.. 4/30/2014.; 7/1/2014.; 1.; 26.18%.. Responsible Program Manager/APCD.; Requested Project Amount (Local Currency).; Exchange Rate: $1US=.. Famara Massaly.; 648500.00.; 500.00... |  |
|  | Volunteer Information. Primary PCV.; Hoke, Vivian.; Peace Corps Sector.; Agriculture.; COS Date.; 11/29/2014.. Peace Corps Sector.. PCV 2.; COS Date.. Peace Corps Sector.. PCV 3.; COS Date.. Other PCVs:... |  |
|  | Project Narrative. HELP.. Your descriptions should be between 150 and 250 words. Please be succinct in describing your project and clearly outline the project's sustainability, long-term need, and the level of community support for the project. Keep in mind that your application may be shared or distributed to donors and the agency... Summary.; This project will involve soccer teams constructing soil-preserving gabions for their respective neighborhoods in Nioro du Rip. The gabions will prevent standing water issues, revine creation, soil errosion, and protect structures in the area... Background.; Nioro has had an issue in the past 10 years of revines creating such strong forces of water, that builings and parts of nieghborhoos have been distroyed. Because of this, the Inspector of Sport was compelled to contact PCV Vivian Hoke to work on the issue... Community Involvement.; Inspector of Sport, Oussman Sakho, proposed the project to PCV Vivian Hoke. They had worked together the previous year in collaboration with other volunteers for Nioro's Health Fair. When the project had been proposed, they took the idea to local partners, Symbiose. Symbiose is an NGO that has been involved in gabion construction- and other projects- for many years. These three parties petitioned the local Prefet, community members, and youth soccer teams for support, which was readily provided... Outcome.; We hope that this project will serve as an example for other neighborhoods, and will be replicated in conjunction with Symbiose, other neighborhood soccer teams, and community members. Additionally, the gabions will prevent soil errosion at the geographical high point of Nioro, benefiting the entire town. Finally, we hope that this will create a sence of pride and deeper meaning to team sports and community representation... Implementation.; While the idea has been proposed to all community members, and participants, talk is easy. One challenge may be motivating everyone to finish the project once it is started, because gabion construction is very laborious. This is accounted for in the project plan- part of the community contribution involves paying selected laborers to ensure project completion... Capacity Building.; As this project is meant to be a pilot and example for other parts of Nioro, those who have the knowledge to construct gabions may assist other projects in the future. Furthermore, it is increasing capacity by changing the view of community soccer leauges- they represent nieghborhoods, but they are also giving back to the area which they represent. Hopefully, this will inspire more service projects in the future... Sustainability.; Symbiose is well versed in projects like these. They will be responsible for regulating, storing and managing remaining materials from this grant-funded project. Furthermore, they will be responding to other gabion project requests in Nioro as this pilot project wraps up. The Inspector of Sport is talking to other soccer teams, and other community partners, to get a sense of how other neighborhood projects would work.... |  |

|  | Goals & Objectives. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Application; Goal; Objective; Indicator(s); Who; When; Results; Comments. Gabions for Nioro- World Connect; Mitigate negative environmental effects of rain season runoff patterns; Slow runoff significantly, as to protect geographical lower locations; Width and hight of existing trenches, integrity of surrounding buildings; Community partners, PCV; Conclusion of rainy season (October 2014). Set a precident for youth organizations, such as soccer leauges, to give back to their community and be involved in community service projects; Soccer leauge will be primary participant in constructing gabions; Soccer teams in other neighborhoods replicated or creating different service projects; Community partner, PCV; After June 2014. Succed in pilot of project, make a replicable program; Train community member to teach and succesffuly place/connstruct gabions; Replication of project; Community partners, community members; The duration of dry season (October 2014-June 2015). |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Timeline. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | Grant/Application; Person Responsible; Activity; Implementation Time. Gabions for Nioro- World Connect; PCV, Community members/partners; Breif other neighborhoods and areas how they can do the project too; After May 2014. PCV, Community partners; Mobilization and sensitization of community; March 2014. Purchase of materials; April 2014. Set a date and organize participants; May 2014. PCV, Community partners, community members; Take measurements, select sites, and construct gabions; May 2014. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Do No Harm.. HELP.. In the design of any project, Volunteers and their community organizations should explore potential intended and unintended consequences of the proposed interventions. This should consider the environmental, social, economic, and political aspects of project implementation. In designing projects, Volunteers should investigate potential outcomes of the program in order to minimize negative outcomes. This is a participatory process and includes all stakeholders. The exercise itself may be helpful in project design as it may identify areas of intervention needed to provide an enabling environment for the success of a Peace Corps project... General.; No- we will be working with well trained and well formed individuals to ensure proper placement and maximum soil reccouperation in the construction of these gabions... Environmental.; If the rocks used to construct the core of the gabions are not sustainably sourced, it could conntrubute to further soil errosion issues... Mitigation.; Nioro has a quarry which is located at the lowest geographical point of the town. This is where rocks will be sourced from to ensure sustainability.... |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Budget Summary. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | Category; Grant Amount; Community Contribution Cash; Community Contribution In-Kind; Third-Party Contribution Cash; Third-Party Contribution In-Kind. Equipment; $320.00; $0.00; $0.00; $0.00; $0.00. Labor; $0.00; $400.00; $0.00; $0.00; $0.00. Land/Venue Rental. Materials Transport; $0.00; $0.00; $60.00; $0.00; $0.00. Materials/Supplies; $2,030.00; $0.00; $0.00; $0.00; $0.00. Other. Travel/Per Diem/Food/Lodging; $244.00; $0.00; $0.00; $0.00; $0.00. Total; $2,594.00; $400.00; $60.00; $0.00; $0.00. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Budget Detail. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Budget Category; Item Description; Unit Cost; Quantity; Total Cost; Grant Amount (Local Currency; Grant Amount ($US); Community Contribution Cash (Local Currency/$US); Community Contribution In-Kind (Local Currency/$US); Third-Party Contribution Cash (Local Currency/$US); Third-Party Contribution In-Kind (Local Currency/$US). Equipment; A-Frame; 500.00; 10.00; 5,000.00; 5,000.00; $10.00; 0.00; $0.00; 0.00; $0.00; 0.00; $0.00; 0.00; $0.00. Construction Tables; 25,000.00; 3.00; 75,000.00; 75,000.00; $150.00; 0.00; $0.00; 0.00; $0.00; 0.00; $0.00; 0.00; $0.00. Labor; Labor on Gabions; 5,000.00; 40.00; 200,000.00; 0.00; $0.00; 200,000.00; $400.00; 0.00; $0.00; 0.00; $0.00; 0.00; $0.00. Materials Transport; Access to cars; 30,000.00; 1.00; 30,000.00; 0.00; $0.00; 0.00; $0.00; 30,000.00; $60.00; 0.00; $0.00; 0.00; $0.00. Materials/Supplies; Pick; 1,500.00; 15.00; 22,500.00; 22,500.00; $45.00; 0.00; $0.00; 0.00; $0.00; 0.00; $0.00; 0.00; $0.00. Shovel; 2,500.00; 10.00; 25,000.00; 25,000.00; $50.00; 0.00; $0.00; 0.00; $0.00; 0.00; $0.00; 0.00; $0.00. Laterite Rock Charge; 20,000.00; 7.00; 140,000.00; 140,000.00; $280.00; 0.00; $0.00; 0.00; $0.00; 0.00; $0.00; 0.00; $0.00. Iron; 4,000.00; 80.00; 320,000.00; 320,000.00; $640.00; 0.00; $0.00; 0.00; $0.00; 0.00; $0.00; 0.00; $0.00. Travel/Per Diem/Food/Lodging; Ice; 100.00; 20.00; 2,000.00; 2,000.00; $4.00; 0.00; $0.00; 0.00; $0.00; 0.00; $0.00; 0.00; $0.00. Tea; 5,000.00; 1.00; 5,000.00; 5,000.00; $10.00; 0.00; $0.00; 0.00; $0.00; 0.00; $0.00; 0.00; $0.00. Water; 1,000.00; 6.00; 6,000.00; 6,000.00; $12.00; 0.00; $0.00; 0.00; $0.00; 0.00; $0.00; 0.00; $0.00. Lunch; 800.00; 60.00; 48,000.00; 48,000.00; $96.00; 0.00; $0.00; 0.00; $0.00; 0.00; $0.00; 0.00; $0.00. Total; 648,500.00; $1,297.00; 200,000.00; $400.00; 30,000.00; $60.00; 0.00; $0.00; 0.00; $0.00. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Budget Narrative. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Budget Category; Item Description; Grant Contribution; Community Contribution; Third-Party Contribution. Equipment; A-Frame. Construction Tables. Labor; Labor on Gabions. Materials Transport; Access to cars. Materials/Supplies; Iron. Laterite Rock Charge. Pick. Shovel. Travel/Per Diem/Food/Lodging; Ice. Lunch. Tea. Water. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Grant Performance Indicators. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Region / Country; Type; Program Element; Metric; Categories; Response Value (Initial:Final); Description (Initial:Final). Senegal; All; # of Beneficiaries (indirect); Community members who receive an indirect benefit from the project, not including those counted above; Male(s), 25 and above; 100. Male(s), 15-24; 100. Male(s), 14 and below; 100. Female(s), 25 and above; 100. Female(s), 15-24; 100. Female(s), 14 and below; 100. # of Participants (direct); Community members directly involved in the design and implementation of the project, including those who attend trainings or workshops; Male(s), 25 and above; 5. Male(s), 15-24; 0. Male(s), 14 and below; 0. Female(s), 25 and above; 10. Female(s), 15-24; 0. Female(s), 14 and below; 0. Capacity Development; # of community organizations and/or associations that will have increased capacity due to this small grant; Organizations; 2. # of individuals who will have increased capacity due to this small grant; Male(s) 25 and above; 20. Female(s) 25 and above; 20. Male(s) 15-24; 50. Female(s) 15-24; 40. Male(s) 14 and below; 0. Female(s) 14 and below; 0. # service providers who will have increased capacity due to this small grant; Male(s) 25 and above; 12. Female(s) 25 and above; 3. Male(s) 15-24; 0. Female(s) 15-24; 0. Male(s) 14 and below; 0. Female(s) 14 and below; 0. New Technology & Practices; # of individuals who have applied new technologies and/or practices as a result of this grant; Male(s) 25 and above; 20. Female(s) 25 and above; 20. Male(s) 15-24; 50. Female(s) 15-24; 40. Male(s) 14 and below; 0. Female(s) 14 and below; 0. # of new technologies and/or practices that will have been adopted as a result of this small grant; Technologies; 1. Practices; 1. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | PCPP Referral Contacts. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | Grant/Application; Title; First Name; Last Name; Relationship to Volunteer; E-mail Address; Street Address; City; State; Zip Code. Gabions for Nioro- World Connect; Cultural/Logistics Manager (OneSight); Lisa; Curcuruto; former site-mate; lisamaryjane@gmail.com. Gabions for Nioro- World Connect; Program Manager; Vanessa; Dickey; Peace Corps- Senegal Staff; vdickey@peacecorps.gov; BP 2534; Dakar; Senegal; 00000. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Completion Report Narrative. HELP.. Your descriptions should be between 150 and 250 words. Please be succinct in describing your project outcome. Keep in mind that your report may be shared or distributed to donors and the agency... Tell Your Story.. Goals Achieved, Changes in Initial Objectives, and Community Feeling.. Capacity and Skills Built.. Sustainability.. Unexpected Events and Recommendations.. Lessons Learned and Promising Practices... |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Final Budget Summary. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Category; Grant Amount; Community Contribution Cash; Community Contribution In-Kind; Third-Party Contribution Cash; Third-Party Contribution In-Kind. Equipment; $0.00; $0.00; $0.00; $0.00; $0.00. Labor; $0.00; $0.00; $0.00; $0.00; $0.00. Land/Venue Rental. Materials Transport; $0.00; $0.00; $0.00; $0.00; $0.00. Materials/Supplies; $0.00; $0.00; $0.00; $0.00; $0.00. Other. Travel/Per Diem/Food/Lodging; $0.00; $0.00; $0.00; $0.00; $0.00. Total; $0.00; $0.00; $0.00; $0.00; $0.00. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Final Project Log. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Budget Category; Item Description; Unit Cost; Quantity; Total Cost; Grant Amount (Local Currency); Grant Amount ($US); Community Contribution Cash (Local Currency/$US); Community Contribution In-Kind (Local Currency/$US); Third-Party Contribution Cash (Local Currency/$US); Third-Party Contribution In-Kind (Local Currency/$US). Equipment; A-Frame; 0.00; $0.00; $0.00; $0.00; $0.00; $0.00. Construction Tables; 0.00; $0.00; $0.00; $0.00; $0.00; $0.00. Labor; Labor on Gabions; 0.00; $0.00; $0.00; $0.00; $0.00; $0.00. Materials Transport; Access to cars; 0.00; $0.00; $0.00; $0.00; $0.00; $0.00. Materials/Supplies; Iron; 0.00; $0.00; $0.00; $0.00; $0.00; $0.00. Laterite Rock Charge; 0.00; $0.00; $0.00; $0.00; $0.00; $0.00. Pick; 0.00; $0.00; $0.00; $0.00; $0.00; $0.00. Shovel; 0.00; $0.00; $0.00; $0.00; $0.00; $0.00. Travel/Per Diem/Food/Lodging; Ice; 0.00; $0.00; $0.00; $0.00; $0.00; $0.00. Lunch; 0.00; $0.00; $0.00; $0.00; $0.00; $0.00. Tea; 0.00; $0.00; $0.00; $0.00; $0.00; $0.00. Water; 0.00; $0.00; $0.00; $0.00; $0.00; $0.00. Total; $0.00; $0.00; $0.00; $0.00; $0.00. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |