PROGRESS   REPORT

Organisation name: Women Initiative Rural Transformation Programme/WIRTP

Accounting officer: Asiimwe Rossette

Date: 4th March, 2019

SECTION A

Project Title: SMALL SCALE DRIP IRRIGATION SCHEME TO PRODUCE    SEEDS  FOR   DROUGHT AMD DISEASE RESISTANT CROPS  ( CEREALS AND PULSES).

Date Funded by Sustainable Agriculture Trainers Network (SATNET: December 2018

Period Covered by the Report: From 21st December 2018    to 4TH March 2019

SECTION B

NARRATIVE

Summary of Activities during the Period

| ACTIVITY | Activity Status |
| --- | --- |
| - Installation of water reservoir tank and filtering system | Done |
| - Installation of PVC system | Done |
| - Installation of DRIP NETWORK | done |
| - Training staff in drip irrigation repair and maintenance system | done |

Status of Project Relative to Objectives

The project is 95% complete.

The Remaining Activities include:

- Installation  of The Fertigation System

- Proto Testing

- Commissioning

- Summative  Evaluation

Problems Encountered

15% of the seedlings provided by Agromax (U) ltd got spoilt along the way due to the  long distance and poor handling.

Conclusions and Recommendations

The project is impressive and farmers are anxiously waiting  for the  output  .

The Fertigation System must be immediately installed to do proto testing .

SECTION C

FINANCIAL ACTIVITY

1. CURRENCY CONVERSION

| Telegraphic Transfer | Date 12/19/2018 | amount received US $ 2,500 | Exchange rate 1US $ =Ug 3,500 | Total amount in Uganda shillings 8,750,000 |
| --- | --- | --- | --- | --- |

SECTION D

2. Expenditures

| ACTIVITY | INPUTS/ITEMS | Planned amount US$ | Actual US$ | Contribution from SATNET US$ | Local Contribution US$ |
| --- | --- | --- | --- | --- | --- |
| Installation of water reservoir tank and filtering system | 16,000L HIGHLY PROJECTED WATER RESERVOIR TANK | 1,600 | 1,550 | - | 1,550 |
|  | WATER FILTER SYSTEM | 450 | 450 | 450 | - |
| Sub total |  | 2,900 | 2,850 | 450 | 1550 |
| Installation of PVC system | PIPE PVC GLUED 5 ATM 90 MM |  | 1,308 | 1,308 | - |
|  | PIPE PVC GLUED 5TM 63MM |  |  |  |  |
|  | PIPE PVC GLUED 6 ATM 50MM |  |  |  |  |
|  | PIPE PVC (GREY) GLUED 10 ATM 50 MM |  |  |  |  |
|  | FITTINGS AND ACCESSORIES |  |  |  |  |
|  | PIPE PVC (GREY) GLUED 10 ATM 63 MM | 1,308 |  |  |  |
|  | FITTINGS AND ACCESSORIES |  |  |  |  |
|  | HYDR.PLASTIC VALVE 75-2"-PRESSURE/REDUCI |  |  |  |  |
|  | C.A.V.GRAY PLASTIC 2" BSPT.PN10 DG-10 |  |  |  |  |
|  | 1 NUT VALVE THR. PVC F/M 2" |  |  |  |  |
| Subtotal |  | 1,308 | 1,308 | 1,308 | - |
| Installation of DRIP NETWORK | 800X 6.5 DRIP LATERAL LINE 60(24mil) 16-0.8-0,33 |  |  |  |  |
|  | FITTINGS AND ACCESSORIES | 2,892. | 2,892. | 2,892. | - |
|  | 150 M LDPE IRRIGATION PIPE 20/2.5 |  |  |  |  |
|  | 200 M LDPE IRRIGATION PIPE 16/2.5 |  |  |  |  |
| SUB TOTAL |  | 2,892. | 2,892. | 2,892 | - |
|  | Cost of labour for Installation, Training staff in drip irrigation (maintenance system), Seed & Planting | 724 | 724 | - | 724 |
| Sub total |  | 724 | 724 | - | 724 |
| Grand total |  | 7,824 | 6,924 | 4,650 | 2,274 |

N.B.

- The first installment of US$  2,500  from  SATNET  met  costs of Water Filter System (US$450),  Installation of PVC system (US$ 1,308) and part payment  for  Installation of DRIP NETWORK  (US$ 742 )

- Remaining Activities  Include:

- Installation   of The Fertigation System(US$ 350)

- Proto Testing   and effecting payment  of US$ 150)

- Commissioning (US$ 174.6)

- Summative  Evaluation  (US$ 300)

- Effecting Payment of  US $ 2,150 as final payment on Installation of Drip Network   and  reservoir stand (US$ 850)

- Community members  and  beneficiary  farmers provided labour (casual)  in digging trenches for water pipes   and planting seeds and seedlings

.